KORbuild

# Bids — Overview

KORbuild product guide

Bids is how one company invites others to bid on a scope of work, compares the bids and awards one — all inside KORbuild. The company that hires is the contracting company: a general contractor hiring subcontractors, or a subcontractor passing part of its work to another one (subcontracting). The invited companies bid from Measure Takeoff when they have a KORbuild account, or through a private link when they do not.

An invitation can go from any company to any company: general contractor to subcontractor, general contractor to general contractor, or subcontractor to subcontractor.

Bids come with the plan, like Settings. They are not a separate purchase.

# Why it matters

One place for the whole bid. Package, invitations, answers, questions, bids, leveling and award — no spreadsheets and email threads to reconcile.

Each company sees only its own. An invited company never sees who else was invited, the others' amounts or the winning amount.

Leveling that tells the truth. A cost code without a price shows as not bid, never as zero; an exclusion that is in your included scope is flagged before you award.

The award links the two jobs. The winner creates its job from the won project and it is already linked to the contracting company's job.

# Who takes part

| Who | Where | What they do |
| --- | --- | --- |
| Contracting company (admin, project manager) | Bids | Builds the package, invites, answers questions, levels the bids, awards. |
| Invited company with KORbuild (admin, estimator) | Measure Takeoff › Invitations | Opens the invitation, bids or declines, measures in a project created from it and submits through the platform. |
| Invited company without KORbuild | A private link | Sees the invitation, answers, asks and submits the bid PDF with the total. No account needed. |

# How a bid goes

| Step | What happens |
| --- | --- |
| 1. Package | The contracting company describes the scope, picks the cost codes and the due date, and chooses the invitees from its Contacts. |
| 2. Invitations | Each invitee gets it in KORbuild (with an account) or by a private link (without one). |
| 3. Answer | I'll bid creates a project in Measure Takeoff; Decline can carry a reason. |
| 4. Questions | Each answer goes to all invitees (without saying who asked) or only to who asked. |
| 5. Bids | Submitted through the platform, by cost code. Each new one is a revision; nothing is edited. |
| 6. Leveling | Side by side, by cost code, with duration, exclusions and requirements. |
| 7. Award | The bid closes; the others are told they were not selected, without the amount. |
| 8. Job | The winner's project becomes Won and its job is created linked to the contracting company's job. |

The bid list

Leveling the bids